Special Shueyville City Council Meeting – May 7, 2015

Mayor Brent Foss, Mayor Pro-tem called the special meeting of the Shueyville City Council to order at 6:05 pm on Thursday, May 7, 2015 in the council chambers at the Shueyville Community Center.

**Present:** Brent Foss, Mickey Coonfare, Chris Lacy, and Teresa Eadie, Clerk/Treasurer

Absent: Markus Cannon, Jerry Cada, Pam Larson

**Citizens Present**: Terrence Neuzil, Mike Carberry, Neil Shatek, Jim Coonfare, Bryan Bredman, Greg Parker

**New Business:** Greg Parker, Johnson County Engineer presented a proposal and an estimate of the cost to repair three separate section of Curtis Bridge Road project. The first section is 1.56 miles (south line) for an estimated cost of $724,000 which the County would pay for. The second additional proposed section is 1.65 miles (north line-shared portion of the road) for an addition $18,000 for each city and county. Total estimated cost of $760,000 is to complete both sections. The County would pay for $742,000 and Shueyville $18,000. The third section would 2.56 miles (to 120th intersection) for estimated additional $488,000 cost for the city of Shueyville. The total estimated cost of the whole project is $1,230,000.

Johnson County wants to begin the first section of the project in the middle of July and end work around the end of October 2015. The first section of the project is going to bid around the first or second week of June but may take longer with the addition of the second and third sections. The proposed overlay section would be two 11’ lanes and on both sides of the road would be a 2’ safety edge and 4’ earth shoulder finishing.

The county suggested the project might be able to be funded through a road repair bond. Both parties agree that the road needs to be fixed but an agreement needs to be made for how much each should pay.

Coonfare moved to adjourn the meeting, seconded by Lacy. All Ayes, motion carried 3-0. Meeting adjourned at 7:00 p.m.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Brent Foss Teresa Eadie

Mayor Pro-tem City Clerk/Treasurer